## Slide 1: Transport Infrastructure & Regional Services
PROGRESS ON PEDESTRIAN BRIDGES PROGRAMME
30 January 2019

## Slide 2: Presentation Outline
  Background
  Summary of Pedestrian Bridges
  Progress to Date
  Implementation Plan for Pedestrian Bridges

## Slide 3: Background
A Desktop Study was conducted by the Department in 2006, where schools with learners and teachers that had missed more than a month of school because of lack of access during heavy rains were identified.
The Department of Education was engaged to get the list of schools that were affected and each school principal was called to understand the problem, and then Professional Service providers were sent to out to site to do assessments.
That exercise identified that there was a need of 471 pedestrian bridges.

## Slide 4: Summary of Pedestrian Bridges
 | DC name | Number of Proposed Pedestrian Bridges
DC21 | Ugu | 52
DC22 | uMgungundlovu | 26
DC23 | Uthukela | 66
DC24 | Umzinyathi | 53
DC25 | Amajuba | 13
DC26 | Zululand | 25
DC27 | Umkhanyakude | 12
DC28 | King Cetshwayo | 118
DC29 | Ilembe | 51
ETH | Ethekwini | 36
DC43 | Harry Gwala | 19
TOTAL |  | 471

## Slide 5: Progress to Date
Department has since built over 116 Pedestrian bridges from 2006/2007 Financial Year to 2018/2019 Financial Year.
Some of the Pedestrian Bridges changed to vehicular bridges after detailed analysis identified that there was a need for vehicular crossing as well.
The Department is in the process of quantifying pedestrian bridges that have changed to vehicular.

## Slide 6: Plan for the Implementation of Pedestrian Bridges Programme
The Department is committed to building more pedestrian bridges.
The target for pedestrian bridges for the past five plan was set at 10 Pedestrian bridges per financial year.
The Department will increase the target of number of pedestrian bridges to be built to 13 in the outer FY.

## Slide 7: Plan for the Implementation of Pedestrian Bridges Programme
The Department is in the process of implementing Bailey Bridges Programme in order to fast track the implementation of Pedestrian Bridges.
The MOA with the Office of the Premier, Department of Public Works, and Provincial COGTA has been finalized enabling the Department to utilize Public Works and Defense for the implementation of Pedestrian Bridges.
11 Bridges have been assessed and approved for implementation using Bailey bridges.

## Slide 8: Plan for the Implementation of Pedestrian Bridges Programme
This programme however has limitations of a span of 36m and maxing load capacity (Dead and Live) of 16Tons, so this means only Small River crossings can be built using Bailey Bridges.
The Department plans to implement 8 bridges per year using this programme.

## Slide 9: Thank You